VENDOR WRANGLER

Ops Concierge

Product Requirements Document

| PROJECT NAME Vendor Wrangler (Ops Concierge) | TARGET EVENT Push to Prod Hackathon |
| --- | --- |
| LOCATION Singapore | DATE April 24, 2026 |

Eliminate operational friction of phone-based business workflows with AI-native delegation

# 1. Executive Summary

A user submits a natural-language request, the system autonomously places a live phone call to the target vendor to achieve the objective, and the results are extracted into a structured, workflow-ready JSON artifact.

## Core Value Proposition

- No more sitting on hold — the AI calls on your behalf

- Natural language in → structured JSON outcome out

- Full audit trail saved per user in Supabase database

- Role-based dashboard: both customers and suppliers can submit and view their own call reports

# 2. System Architecture & Role Split

The system enforces a strict separation of concerns across four layers:

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Web dashboard & UI |
| Execution | Genspark + Twilio | Live PSTN phone calls |
| Cognitive | Claude 3.5/3.7 Sonnet | Planning & extraction |
| Database | Supabase (Postgres) | Auth, storage, RLS |

## Database & Auth (Supabase) — NEW

Supabase provides Postgres storage, authentication, and Row Level Security (RLS) — so each user automatically only sees their own call reports with zero manual filtering.

- Both Customer and Supplier roles can submit calls and view reports

- Role stored in profiles table, extended from auth.users

- RLS policy: users only read/write rows where user_id = auth.uid()

# 3. Minimum Viable Product (MVP) Flow

Five states demonstrated end-to-end:

| State | Label | Description |
| --- | --- | --- |
| 1 | Request Intake | User types natural language command + vendor phone number |
| 2 | Planning | Claude converts request into strict JSON job specification |
| 3 | Execution | Genspark dials vendor; UI shows Queued → Dialing → In Progress → Completed |
| 4 | Normalization | Claude cleans transcript; extracts key facts into JSON schema |
| 5 | Triage + Save | Claude recommends next step; report saved to Supabase; visible on dashboard |

# 4. Live Demo Mitigation: PSTN Loopback

During the live pitch, audio feedback from PA speakers into the phone mic causes the AI to hear its own voice, leading to hallucination loops. Three software-only fixes:

A. OS-Level AI Voice Isolation

- iOS: Control Center → Mic Mode → Voice Isolation

- Android: Enable Clear Calling in sound/call settings

B. Half-Duplex Muting

- Toggle Mute on the native dialer the instant you finish speaking

C. Prompt-Level Guardrails via Claude

- Inject into every call brief: ignore echoes, proceed linearly, never repeat a phrase heard echoed back

# 5. Development Todo — Hour by Hour

HOUR 1: ENVIRONMENT SETUP & SCAFFOLDING  (0:00 – 1:00)

1.1  Scaffold App

- Scaffold the Next.js app

→ npx create-next-app@latest vendor-wrangler --typescript --tailwind --eslint --app --src-dir --use-npm

1.2  Install Dependencies

- Install core packages

→ npm install @anthropic-ai/sdk lucide-react framer-motion clsx tailwind-merge

- Install Supabase packages  ★ NEW

→ npm install @supabase/supabase-js @supabase/ssr

1.3  Setup Environment Variables

- Create .env.local with all required keys

→ ANTHROPIC_API_KEY, GENSPARK_API_KEY

- Add Supabase keys to .env.local  ★ NEW

→ NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY

1.4  Create Main Layout

- Build src/app/layout.tsx and src/app/page.tsx with enterprise-focused UI

1.5  Create Types and Interfaces

- Define TypeScript interfaces in src/types/index.ts

→ IntakeRequest, JobSpec, CallOutcomeSummary

- Add UserRole and CallReport types  ★ NEW

→ UserRole: 'customer' | 'supplier', CallReport matching Supabase schema

HOUR 1.5: SUPABASE SETUP & AUTH  (NEW — runs alongside Hour 1)

S.1  Create Supabase Project

- Go to supabase.com → New Project → copy URL + anon key into .env.local  ★ NEW

S.2  Create Database Tables

- Run the following SQL in the Supabase SQL editor:  ★ NEW

create table profiles (

id uuid references auth.users on delete cascade,

role text check (role in ('customer', 'supplier')),

company_name text,

primary key (id)

);

create table call_reports (

id uuid default gen_random_uuid() primary key,

user_id uuid references profiles(id),

vendor_name text,

natural_language_request text,

job_spec jsonb,

raw_transcript text,

cleaned_transcript text,

resolution_status text,

payment_date text,

confidence_score float,

next_step text,

created_at timestamptz default now()

);

alter table call_reports enable row level security;

create policy "own reports" on call_reports

for all using (auth.uid() = user_id);

S.3  Setup Supabase Client Utilities

- Create src/lib/supabase/client.ts (browser client)  ★ NEW

- Create src/lib/supabase/server.ts (server client for API routes)  ★ NEW

S.4  Build Auth Pages

- src/app/auth/login/page.tsx — email + password login  ★ NEW

- src/app/auth/signup/page.tsx — signup with role selection (Customer / Supplier)  ★ NEW

- src/app/auth/callback/route.ts — Supabase OAuth callback handler  ★ NEW

S.5  Add Auth Middleware

- Create src/middleware.ts to protect all routes, redirect unauthenticated users to /auth/login  ★ NEW

HOUR 2: INTAKE & PLANNING LAYER  (1:00 – 2:00)

2.1  Build Request Intake Form

- Create React component with natural language input + vendor phone number field

- Gate behind auth — show logged-in user name and role badge in header  ★ NEW

2.2  Create Claude Planning API Route

- Setup src/app/api/plan/route.ts to receive form data from frontend

2.3  Implement Claude Structured Outputs for Job Spec

- Configure Anthropic SDK with output_config.format → type: json_schema

2.4  Inject Echo Mitigation Guardrails

- Prepend stage demo system prompt to Genspark payload

HOUR 3: EXECUTION LAYER & DEMO SAFETY  (2:00 – 3:00)

3.1  Create Genspark Execution API Route

- Setup src/app/api/call/route.ts to pass Claude-generated job spec to Genspark

3.2  Build Call Status UI

- Create dynamic state machine: Queued → Dialing → In Progress → Completed

3.3  Implement Mock Fallback (Pitch Safety)

- Add USE_MOCK_CALL=true env toggle to bypass live network for demo

3.4  Add Presenter UI Alerts

- Build persistent banner: '1. Enable OS Voice Isolation. 2. Mute dialer after speaking.'

HOUR 4: EXTRACTION, NORMALIZATION & DATABASE SAVE  (3:00 – 4:00)

4.1  Create Transcript Processing API Route

- Setup src/app/api/extract/route.ts to process raw transcript from Genspark

4.2  Implement Claude Transcript Cleaning Prompt

- Write prompt to remove filler words, false starts, and echo repetitions

4.3  Extract Final Outcome Schema

- Chain second Claude call with structured outputs

→ Required fields: vendor_name, resolution_status, payment_date, confidence_score

4.4  Draft Next Step / Triage Logic

- Prompt Claude to categorise: 'Needs Human Approval' / 'Mark as Resolved' / 'Draft Email'

4.5  Save Report to Supabase

- After extraction, insert full report row into call_reports table  ★ NEW

→ Tied to auth.uid() so RLS scopes it to the submitting user automatically

HOUR 4.5: RECEIVER DASHBOARD  (NEW — 3:30 – 4:30, overlaps Hour 4/5)

R.1  Create Reports List Page

- src/app/dashboard/page.tsx — fetches all call_reports for logged-in user  ★ NEW

→ RLS handles filtering automatically — no manual where clause needed

R.2  Build Report Card Component

- src/components/ReportCard.tsx  ★ NEW

→ Shows: vendor name, resolution status, confidence score, next step, timestamp

→ Expandable to reveal full cleaned transcript

R.3  Build Report Detail Page

- src/app/dashboard/[reportId]/page.tsx — full report view  ★ NEW

→ Sections: job spec, cleaned transcript, extracted JSON, triage recommendation

R.4  Add Role Badge to Nav

- Show 'Customer' or 'Supplier' pill in the nav bar  ★ NEW

R.5  Add Status Filter

- Filter reports by: All / Needs Approval / Resolved / Draft Email  ★ NEW

HOUR 5: DASHBOARD POLISH & END-TO-END TESTING  (4:00 – 5:00)

5.1  Build Final Outcome Card Component

- Render extracted JSON as clean operational ticket

5.2  Implement Call Replay Component

- Build audio player synchronised with cleaned transcript

5.3  Human-in-the-Loop Triage UI

- Conditional rendering based on next step: Needs Approval / Resolved / Draft Email

5.4  End-to-End Testing

- Sign up as Customer → submit call → mock response → report saved → visible in dashboard

- Sign up as Supplier → same flow → confirm each user only sees their own reports

# 6. Key Architecture Decisions

| Decision | Rationale |
| --- | --- |
| Supabase for DB | Free tier, instant Postgres, built-in auth, great dashboard — perfect for hackathon speed |
| Row Level Security | Each user only sees their own reports with zero manual filtering in API code |
| Role in profiles table | Extends Supabase auth.users cleanly; supports Customer and Supplier without separate tables |
| /dashboard route | Single route for both roles, scoped by auth — simpler than separate /customer and /supplier routes |
| Mock fallback toggle | USE_MOCK_CALL=true guarantees flawless demo even if live PSTN call fails on stage |

Good luck at Push to Prod! 🚀